JAMES ABODUNRIN NEON TRAINING PROJECT

1. Planned Page Routes

- `/` – Home page (Hotel listing with filter & sort)

- `/hotels/[id]` – Dynamic details page for a single hotel

2. Planned Components

- `HotelCard` – Displays hotel preview (name, city, price, rating, image).

- `HotelGrid` – Layout wrapper for a list of `HotelCard` components.

- `HotelFilterBar` – Contains the city text input for filtering.

- `SortSelect` – Dropdown/select component for choosing price sort order (`low→high` or `high→low`).

3. Order to Build (8 Steps)

1.  Create Project: Set up Next.js with TypeScript and App Router.

2.  Define Types: Create `Hotel` interface in `types/hotel.ts`.

3.  Create Data: Hardcode hotel array in `lib/hotels/data.ts`.

4.  Build Logic: Write pure helper functions (`filterByCity`, `sortByPrice`, etc.) in `lib/hotels/selectors.ts`.

5.  Build UI Components: Create presentational components (`HotelCard`, `HotelGrid`, `SortSelect`, `HotelFilterBar`).

6.  Implement Home Page: Integrate state, filters, sort, and components into `app/page.tsx`.

7.  Implement Details Page: Build dynamic route `app/hotels/[id]/page.tsx`.

8.  Style & Verify: Apply basic styling and manually test all features.

4. Pitfall Checklist (To Avoid During Build)

- Array Mutation: Never use `.sort()` directly on the original data. Fix: Use `.toSorted()` or `.slice().sort()`.

- Case-Sensitive Filter: Filter should ignore letter case and extra spaces. Fix: Normalize input with `.trim().toLowerCase()`.

- String vs. Number Sorting: Ensure `pricePerNight` is a `number` type to sort numerically, not alphabetically.

- Type Mismatch in Route: The `params.id` from the URL is a `string`. Ensure your hotel `id` type matches (use `string`).

- Missing 404 Handling: The details page should handle invalid hotel IDs gracefully. Fix: Use Next.js `notFound()` function.